## Slide 1: Areas of Risk
Jorge Olivas – Team Zero’s System Analyst

## Slide 2: Customer Mandate
Issue – Team of busy college students
Worst Case – Not working on project at all
Resolution – Meeting weekly on Monday
Avoiding Issue – Fully committing is easier when you don’t have to commit to multiple project (courses)
“relies on commitment from both top management and users”

## Slide 3: Scope
Issue – Using Unity and C#
Worst Case – significant delay due to learning new IDE and programming language
Resolutions – Online guides for Unity, C# guidelines, communication
Avoiding Issue – Use an IDE and programming language you’re familiar with
“the scope of the project was risky”